# Enterprise Work Management & Collaboration Platform

Core objective: platform covering projects, agile delivery, workflow automation, reporting, and AI insights, built for organizations at scale.

Scope reality check: 17 functional areas plus admin, mobile, and AI — too broad for one release. The workstreams below group related capability together; sequence is implied by dependencies, not phase numbers.

Identity & Workspace Foundation: Auth (SSO/MFA), RBAC, org/team management, workspaces, projects, templates. This underpins everything else — permissions gate tasks, boards, and reports — so RBAC design needs the most upfront rigor of any single piece.

Task & Agile Delivery: Task/subtask CRUD, labels/priorities/attachments, Kanban and Scrum boards, sprint planning, story points, burndown/burnup. Depends on the foundation's permission model and becomes the functional core of the product — most usage will live here.

Workflow Engine & Automation: Custom statuses, transitions, trigger-based rules, approval workflows, escalation. Decide config-driven vs. code-driven rule architecture early — retrofitting this is expensive. Watch for automation rule conflicts; build conflict detection in rather than bolting it on later.

Collaboration & Knowledge: Comments, mentions, activity timeline, notifications, file sharing, wikis/doc spaces, version history. The notification infrastructure built here gets reused by automation and reporting, so build it as a shared service, not a feature-specific one.

Reporting, Search & Roadmaps: Dashboard builder, productivity/workload reports, export, Elasticsearch-backed global search, roadmap/portfolio/dependency views. Reporting performance degrades fast at scale — plan for read replicas or a dedicated reporting store rather than querying production tables directly.

Time Tracking, Integrations & Admin: Timesheets, capacity planning, REST API/webhooks, Git/CI/CD/calendar integrations, admin console, audit logs, security policies. Lower urgency than the above but needed before enterprise rollout.

AI & Mobile: Task summarization, smart assignment, risk detection, predictive analytics; Android/iOS apps with offline sync. AI quality depends on having real usage data from the other workstreams first — sequence this last by design, not by neglect.

Technologies Used:

- Frontend: React.js, JavaScript, Redux

- Backend: Node.js, Express.js

- Database: PostgreSQL + MongoDB

- Additional Technologies: Elasticsearch (search), Redis (cache), Socket.IO (realtime), AWS S3 (storage)