# Microsoft Teams Replica

Core objective: Enterprise chat + meetings + file/task collaboration platform — essentially a unified comms layer with secondary project-management features.

Scope reality check: 22 modules spanning messaging, calling, video, and AI. Real-time infrastructure is the backbone everything else attaches to.

Identity & Org Structure: Auth/SSO/MFA, department/employee management, RBAC. Org/team structure must exist before any channel or team can be created — this is the prerequisite layer.

Messaging Core: 1:1 and group chat, media/reactions/typing indicators/read receipts, presence status, message search. The highest-risk technical component given concurrency demands — prototype delivery guarantees (ordering, offline queuing) early rather than as an afterthought.

Teams & Channels: Team/channel CRUD (public/private/shared), permission inheritance from org structure, pinned messages, announcements. Built directly on the messaging core.

Calling & Video Conferencing: WebRTC-based 1:1/group calls, mute/hold/transfer, scheduled meetings, screen sharing, recording, breakout rooms, virtual backgrounds. Decide SFU vs. MCU architecture before building meeting features — it sets the scalability ceiling for group calls. This is the costliest, most failure-prone area; budget extra load testing here specifically.

Files, Docs & Task Management: File upload/versioning/sharing, real-time co-editing, Kanban tasks tied to channels. Storage architecture decisions here (S3) carry into document collaboration.

Productivity Add-ons: Calendar scheduling, collaborative whiteboard, polls/surveys, live events/webinars — layered into meetings and channels once the above exist.

Admin, Security, Analytics & AI: Admin user/team management, encryption/RBAC hardening, usage/meeting analytics, AI meeting summaries and smart search. AI quality depends on transcript/chat volume from the messaging and calling workstreams — don't commit to accuracy targets until that data is flowing.

Technologies Used:

- Frontend: React.js

- Backend: Node.js, Express.js

- Database: MongoDB

- Additional Technologies: Socket.IO (realtime), WebRTC (video/calling), AWS S3 (storage), Docker, Kubernetes (deployment)