# Video Communication & Virtual Collaboration Platform

Core objective: A Zoom-class meeting platform — video/audio engine first, supporting tools (chat, whiteboard, recording, AI) layered on top.

Auth & Meeting Scaffolding: Login/SSO/MFA, meeting CRUD (instant/scheduled/recurring), personal rooms, calendar integration, invitations. The prerequisite layer for everything else.

Real-Time Audio/Video Engine: WebRTC media pipeline, gallery/speaker view, mute/camera controls, noise suppression, virtual backgrounds. This is the platform's technical core and hardest part to retrofit — fix the SFU architecture and target concurrent-participant ceiling before any multi-participant UI work. Carries the most technical risk in the project; staff dedicated WebRTC/media engineers here.

Screen Sharing & In-Meeting Collaboration: Screen/app sharing, remote control, annotation, live chat, reactions, polls/Q&A. Builds directly on the media pipeline above.

Recording & Transcription: Local/cloud recording, cloud storage integration, transcription, recording sharing/permissions. Model cloud storage costs before committing to "unlimited cloud recording"-type features — they scale directly with usage.

Webinar & Large-Audience Events: Registration, host/panelist roles, moderated Q&A, audience analytics, streaming scale-out. Requires the media engine to support broadcast-scale fan-out, distinct from peer meetings — treat as a separate technical track rather than a UI variant of regular meetings.

Team Messaging: Persistent direct/group/channel chat outside live meetings, threaded conversations, file exchange, search. Independent of the meeting engine and can be built in parallel.

Security, Compliance, Analytics & Admin: Waiting rooms, passwords, end-to-end encryption, audit logs, compliance controls, org/license/department admin, usage/attendance analytics.

AI Features & Mobile: Meeting summaries, action-item extraction, translation, smart search; Android/iOS apps with offline access. AI quality is bounded by transcript quality from the recording workstream, so sequence this after that infrastructure matures.

Technologies Used:

- Frontend: React.js

- Backend: Node.js

- Database: PostgreSQL

- Additional Technologies: WebRTC (video/audio engine), Socket.IO (realtime), Redis (cache), AWS/Azure (storage/cloud), Docker, Kubernetes (deployment), Prometheus, Grafana (monitoring)