Employee Self-Service (ESS) Portal — Tech Stack Implementation Plan

Technology Stack

- Frontend: Next.js, React, Tailwind CSS

- Backend: Node.js / Express

- Database: MySQL or PostgreSQL

- Authentication: Firebase Auth or JWT

- Cloud: AWS, Azure, or Vercel

- Storage: Cloud Storage

- Payments (optional): Razorpay

Phase 1: Foundation Setup

Environment & repo setup

- Initialize a monorepo (or separate frontend/backend repos) with Git

- Set up Next.js (App Router) for frontend, Node.js/Express for backend API

- Configure Tailwind CSS in the Next.js project

- Set up environment variable management (.env files, never committed)

Database design

- Choose PostgreSQL (recommended over MySQL for this relational, role-heavy system — better support for complex joins, JSON columns, and row-level constraints)

- Design schema for the 11 tables: Employees, Departments, Attendance, Leaves, Payroll, Payslips, Performance, Tasks, Announcements, Training, Tickets, Assets

- Set up an ORM — Prisma or Sequelize — to manage migrations and queries

- Define relationships (e.g., Employee → Department, Employee → Leaves, Manager → Employees)

Phase 2: Authentication & Authorization

- Implement JWT-based auth (or Firebase Auth for managed auth + social login)

- Build role-based access control (RBAC) middleware in Express for the 6 roles: Employee, Manager, HR Executive, Payroll Officer, System Administrator, Department Head

- Add refresh token rotation and session management

- Implement MFA (TOTP-based, e.g., via the speakeasy library, or Firebase MFA)

Phase 3: Core Backend APIs

Build REST (or GraphQL) endpoints module by module, in this order:

- Employee/Auth module — registration, login, profile CRUD

- Attendance module — check-in/out, biometric integration hooks, work-hour calculation

- Leave module — apply, approve/reject workflow, balance tracking

- Payroll module — payslip generation (PDF), salary breakdown, tax logic

- Performance module — goals, KPIs, review cycles

- Directory/Org chart — search, hierarchy queries

- Helpdesk — ticket CRUD, status/escalation logic

- Training, Announcements, Tasks — simpler CRUD modules

Phase 4: Frontend Build

- Build a shared component library (buttons, tables, modals) in Tailwind

- Implement role-based dashboards (different views per user role)

- Connect to backend via a typed API client (axios + TypeScript types, or tRPC for end-to-end type safety)

- Use React Query (TanStack Query) for data fetching/caching

- Build out each module's UI to match Phase 3 APIs

Phase 5: File & Document Handling

- Set up cloud storage (AWS S3 or Azure Blob) for payslip PDFs, documents, profile photos

- Use signed URLs for secure, time-limited downloads

- Generate PDFs server-side (pdf-lib or puppeteer) for payslips/certificates

Phase 6: Security Hardening

- Encrypt sensitive fields at rest (salary data, PII)

- Add audit logging middleware (who changed what, when)

- Rate-limiting and input validation (express-validator, helmet)

- GDPR compliance: data export/delete endpoints, consent tracking

Phase 7: Analytics & Reporting

- Build aggregation queries/views for HR, payroll, and attendance dashboards

- Use a charting library (Recharts/Chart.js) on the frontend

- Consider a separate read-replica or materialized views for heavy analytics queries to avoid impacting transactional performance

Phase 8: Deployment

- Frontend: Vercel (native Next.js support, easy CI/CD)

- Backend: AWS (ECS/EC2/Lambda) or Azure App Service — containerize with Docker for portability

- Database: Managed PostgreSQL (AWS RDS or Azure Database for PostgreSQL)

- Set up CI/CD pipelines (GitHub Actions) for automated testing + deployment

- Configure staging and production environments separately

Phase 9: Testing & QA

- Unit tests (Jest) for backend logic

- Integration tests for API endpoints

- E2E tests (Playwright/Cypress) for critical flows (leave approval, payroll generation)

Suggested Order of Execution Auth & RBAC → Employee/Attendance/Leave core → Payroll → Performance/Directory → Helpdesk/Training → Analytics → Premium features (AI assistant, recognition system, etc.) last, since they depend on the core data being in place.