Phase 1: Foundation Setup

- Set up React.js frontend + Node.js/Express backend, shared types (TypeScript recommended even though not explicitly listed — strongly advise it for a codebase this size)

- Design MongoDB schema: Users, Departments, Teams, Channels, Messages, Files, Tasks, Calendar Events — since MongoDB is the sole database here, lean on embedded documents for tightly-coupled data (e.g., reactions/read-receipts inside messages) and references for entities accessed independently (Users, Teams)

- Set up Mongoose for schema validation and modeling

- Note: with no relational DB in the stack, be deliberate about indexing (channel_id, team_id, user_id compound indexes) since Teams-replica query patterns are read-heavy and nested

Phase 2: Authentication & User Management (Module 1)

- Implement JWT auth + OAuth2/SSO (Azure AD makes sense given the Teams-replica context)

- Add MFA, password recovery, profile management

- Build department/employee management structures (org → department → user hierarchy)

- Build RBAC foundation now — every later module (Teams, Channels, Admin) depends on permission checks

Phase 3: Teams & Channels (Modules 4–5)

- Build Team creation (public/private), member invitation, department organization

- Build Channels (standard/private/shared) nested under Teams

- Wire channel-level permissions to the RBAC system from Phase 2

- This structural layer needs to be solid before chat/meetings/files attach to it, since nearly everything else hangs off Team/Channel IDs

Phase 4: Real-Time Messaging Core (Modules 2–3)

- Set up Socket.IO as the real-time backbone — connection management, room-based broadcasting per channel/chat

- Build Personal Chat (1:1): media sharing, reactions, typing indicators, read receipts

- Build Group Chat: member management, group admins, pinned messages, shared files

- Implement message search indexing early (MongoDB text indexes, or plan for Elasticsearch later if search volume grows — not in the listed stack, so start with native MongoDB text search and revisit if needed)

Phase 5: Audio & Video Calling (Modules 6–7)

This is the highest-complexity phase — budget accordingly.

- Implement WebRTC for peer connections; for group calls/meetings use an SFU architecture (mediasoup, LiveKit, or Janus) rather than full mesh

- Use Socket.IO as the signaling layer (offer/answer/ICE exchange)

- Build Audio Calling: 1:1 and group, mute/unmute, hold/transfer

- Build Video Conferencing: scheduled meetings, screen sharing, recording, breakout rooms (separate SFU rooms spawned from a parent meeting), virtual backgrounds (client-side via MediaPipe/WebGL), participant controls (host-level mute-all, remove participant, etc.)

Phase 6: Calendar & Scheduling (Module 8)

- Build calendar views (daily/weekly/monthly), meeting scheduling tied into the Video Conferencing module

- Add reminders (push to Notifications module in Phase 9)

- Consider calendar sync with external providers (Outlook/Google) even though not explicitly listed — common Teams-replica expectation

Phase 7: Files & Document Collaboration (Modules 9–10)

- Build file upload/share/preview/download/delete using AWS S3, with signed URLs for secure access

- Add version control on file uploads (store version history as an array of S3 object references per file document)

- Build Document Collaboration: real-time multi-user editing — this needs a CRDT library (Yjs is the standard choice) synced via Socket.IO, plus comments and version history snapshots

Phase 8: Task Management (Module 11)

- Build Kanban boards, task assignment, deadlines, progress tracking

- Tie task notifications into the Notifications module (Phase 9) and Activity Feed (Phase 10)

Phase 9: Notifications (Module 12)

- Build a unified notification dispatcher: in-app (Socket.IO push), email, push notifications (FCM/APNs for mobile)

- Trigger from messages, meetings, task changes — centralize this so every module just emits an event rather than each module building its own notification logic

Phase 10: Activity Feed & Presence (Modules 14–15)

- Build Activity Feed: mentions, updates, meeting activity, task notifications (aggregated, MongoDB capped collection or time-series collection works well here)

- Build Presence Status (online/away/busy/offline/DND/in-meeting) — maintain in Redis-like in-memory state if possible, though Redis isn't in the listed stack; if staying strictly to MongoDB, use a lightweight in-memory map per server instance synced via Socket.IO broadcast, accepting that this won't scale as cleanly across multiple server instances without a shared store

Phase 11: Search System (Module 13)

- Build global search across users, teams, channels, messages, files using MongoDB text indexes

- If search relevance/performance becomes a bottleneck at scale, this is the first place you'd want to introduce Elasticsearch even though it's outside the stated stack

Phase 12: Collaboration Extras (Modules 19–20)

- Build Whiteboard: collaborative drawing/sticky notes (canvas + Socket.IO sync, or extend the Yjs CRDT setup from Phase 7)

- Build Polls & Surveys: voting, anonymous polls, survey creation/results

Phase 13: Live Events / Webinars (Module 21)

- Build large-audience meeting mode separate from regular calls: registration, Q&A moderation, and a one-to-many streaming path (HLS/RTMP fan-out) rather than full mesh/SFU WebRTC, since SFU doesn't scale efficiently to hundreds/thousands of viewers

Phase 14: AI Assistant (Module 18)

- Integrate an LLM for meeting summaries, chat summarization, smart search, task suggestions

- Feed it from call transcripts (needs an STT pipeline, e.g., Whisper) and message/task data already in MongoDB

Phase 15: Admin Dashboard & Analytics (Modules 16, 22)

- Build user/team management, usage reports, meeting statistics, storage monitoring

- Aggregate via MongoDB aggregation pipelines; pre-compute heavy reports on a schedule rather than real-time querying

Phase 16: Security Hardening (Module 17)

- Encryption at rest/in transit, session controls, audit logs

- Penetration testing and permission-boundary review before launch

Phase 17: DevOps & Deployment

- Containerize with Docker, orchestrate with Kubernetes — separate deployments for API, Socket.IO servers, WebRTC/SFU media servers (these need distinct scaling/resource profiles), and AI workers

- Use managed MongoDB (Atlas) and S3

- Set up monitoring (not listed in the stack, but Prometheus/Grafana is the natural pairing here given the Kubernetes deployment)

- CI/CD pipeline for automated build/test/deploy

Phase 18: Testing & QA

- Unit tests (Jest), integration tests for Socket.IO events and APIs

- Load testing specifically for concurrent calls/meetings (the WebRTC/SFU layer is the most likely bottleneck)

- E2E tests (Playwright/Cypress) for critical flows (sending messages, joining meetings, file sharing)